## Slide 1: Securing Project Predictability
Lidia Stepanyuk
November 2022

## Slide 2: Why Are We Here?
Not to give one-fits-all solution, but to share Fluor journey to achieve project predictability

## Slide 3: Why Are We Here?
Excellence in project execution – realistic start?
Project Predictability through:
  Systems/Benchmarks
  Team Maturity
People at the Center
  What are we doing at Fluor?

## Slide 4: Excellence in Project Execution Realistic Start?

## Slide 5: Excellence in Project Execution – Realistic Start
Realistic Estimate
Right “Partner”
Contract Terms
GOOD
FAST
CHEAP
FAST
+ GOOD
+ CHEAP
IMPOSSIBLE
GOOD
+ CHEAP
NOT FAST
GOOD
+ FAST
NOT CHEAP
FAST
+ CHEAP
NOT GOOD

## Slide 7: Starting Point
What do we see…
Chart: Key Factors Impacting Project Predictability
| Project Setup | Technical Uncertainities | Scope & Strategy Alignment | Team Performance | Monitoring
 | 0.26829 | 0.04878 | 0.12195 | 0.34146 | 0.21951
Chart: What Trend You see in Client requested schedules
| More aggressive/Less realistic | The same as years ago | More details Requested | Difficult to assess
 | 0.72222 | 0.16667 | 0.055556 | 0.055556
HA20220446-001

## Slide 8: Project Predictability Through
Systems/Benchmarks
Team Maturity

## Slide 9
Key
Focus
Areas
Team Maturity
Monitoring
Team
Dynamic
Commitment
Realistic
Reporting
Predictive
Analysis
HA20220485-001
9

## Slide 10: EPHD Journey and Value Delivery
2020
2017
2017 - 2019
2016
2014
2013
Data Collection for POC Kick off
Vision & Idea
Q2
Q3
Q4
1
POC Completed
2
EPHD UI
2021
40+ Project deep dive analysis to senior leadership, extensive data analysis to identify key issues in execution, support of project decisions, proposals
Analysis continuing & Status – 100+ Historical projects, 15+ High risk projects
Drive the use of EPHD on more Projects, train project team members
Q1
Notes: UI – user interface

## Slide 11: EPHD data collection
Analytics is the easy part, data and the quality thereof, is the biggest challenge

## Slide 12: EPHD

## Slide 13: EPHD
Project A
RIM
Project B
RIM
Project C
RIM
Project D
RIM
Notes: Left – what project is forecasting & right column is what predictive analytics tells us

## Slide 14: EPHD
Notes: How does the project compare to the benchmarks and to the specific projects (analysis is one click away!)

## Slide 15
EPHD

## Slide 16: Project Predictability
EPHD
Team Maturity

## Slide 17
Team Maturity
Team
Dynamic
Commitment
One Project One Team! - COLLABORATION!
Understanding Values, Culture, Work Processes
Team Commitment: Plan the work and work the plan!
Kick-Off Meetings
Team Building Activities
Collaboration and Safe Environment!

## Slide 19: People at the Center – What are we doing at Fluor?

## Slide 20: Contact Information
Lidia Stepanyuk
Office Lead, People and Culture - Project Management, Project Controls & Estimating
lidia.stepanyuk@fluor.com
+31 (0)23 543.2544